FOO CHEE YONG
No 21, Jalan Putra Permai 10/2J, Putra Heights 47650 Subang Jaya, Selangor.

H/P: 012-281 9844

Our Ref: FOO/O12005








20th June 2023
YWCA of Kuala Lumpur,

12 Jalan Hang Jebat

50150 Kuala Lumpur,

Malaysia.

H/P :  60 12- 202 3444      
Email : juwita.suwito@hotmail.com  

Dear Sister Juwita Suwito,

DEMARCATION, DETAIL & SPOT LEVEL SURVEY ON LOT20023 SEKSYEN 56, BANDAR KUALU LUMPUR, WILAYAH PERSEKUTUAN KUALA LUMPUR (address: 12 Jalan Hang Jebat, 50150 Kuala Lumpur)
A Scope of Work
	Survey Fees



	
	Site Preparation For Lot 20023 (Item 1)
· To investigate and purchase relevant boundary information from Survey Department.

	
	1200

	
	Boundary Demarcation Survey For Lot 20023 (Option 1)
· To run Horizontal traverse and connection to adjacent boundary marks.
· To compute and determine baseline.
· To demarcate Lot 20023, missing marks shall be refixed by 1" GI pipes/ Nails.
	
	1500



	
	Topo Survey For Lot 20023 (Option 2)
· To run Horizontal traverse and connection to adjacent boundary marks.
· To transfer Level from Government Bench Marks and to establish 2 Temporary TBM for future height reference.
· To pick up details within Lot 20023, all details such as road, drain & Invert level, hydrant, lamp post, traffic, other visible utilities.
· Survey area to be extended 10m beyond boundary.

	
	3000

	
	Utilities Detection Mapping (UDM) Survey For Lot 20023 (Option 3)
· Accurately locate and map the underground utilities such as gas, water, sewer, and electrical lines on the site.
	
	50000

	
	Deliverables / Drawings
· 4 copies of drawings in suitable scale

	
	

	
	
	
	


B. Completion time : 15 Days
C. Item 1 is item which must include in the Survey Package, only Option 1, 2, and 3 can be chosen as per requests.
D. Term of Payment: 30 days upon submission of bill
We trust the above proposal of fees and terms are acceptable to you and shall be grateful if you could give us your confirmation by signing and return the duplicate copy of this letter to us.
Should you need any further details, please do not hesitate to contact us. Thank you.
Yours faithfully,
…………………..

Foo Chee Yong
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RUJUKAN BEARING JARAK
1 52°39'30"  25.718
2 139°20'20"  59.479
3 226°03'50"  7.042
4 185°30'00"  30.939
5] 149°10'30"  9.266
6 149°18'50"  58.774
7 181°21'50"  41.856
8 181°23'10"  4.879
9 120°29'00"  8.149
10 209°18'20"  8.303
11 125°08'30"  2.222
12 210°13'40"  7.036
13 310°19'10"  2.470
14 180°52'20"  27.473
15 298°16'10"  58.549
16 208°12'10"  8.045
17 285°43'00"  3.360
18 285°36'20"  25.689
19 8°19'40" 56.545
20 5°18'10" 83.840
21 340°54'00"  49.884
Nota :-

Dahulunya sebahagian lot 252 & 253 (PA 20255).

Asas Koordinat GDM2000 Cassini-Soldner

WILAYAH PERSEKUTUAN KUALA LUMPUR
BANDAR KUALA LUMPUR SEKSYEN 56
LOT 20023

DIUKUR OLEH MUHAMMAD MASREZA BIN SHAARI
DISEDIAKAN OLEH MUHAMED FAIZ BIN MAT SULAIMAN
SKALA 1:1000

PETA KADASTER 85-B

PA1110377

it |

FAIL UKUR PUWP63_2016
FAIL PEJ. TANAH PTG/WP 2/35355/2011
DILULUSKAN OLEH

-
MD ZAKI BIN AD WAHID

PENGARAH UKUR DAN PEMETAAN
WILAYAH PERSEKUTUAN KUALA LUMPUR

Tarikh: 09/11/2016





I / We, agree with the above fees and terms and hereby appoint you to carry out the above works.














Name: .........................................


1/C	..........................................


Date : .........................................








